## Slide 1: CRC Data Management
Product Backlog

## Slide 2
Story ID: 0
Rental History
Priority: M
Story Points: 1
As a product user, I want to be able to record the history of rental services of CRC customers so that I can look back at information when needed.
Acceptance criteria
Notes

## Slide 3
Story ID: 1
Monthly Usage
Priority: C
Story Points: 4
As a product user, I want to able to browse the number of cars that are picked up or returned in stores monthly so that I can determine which cars are used the most.
Acceptance criteria
Notes

## Slide 4
Story ID: 2
Recommendations
Priority: M
Story Points: 4
As a CRC customer, I want to be able to browse car recommendations so that I know which car is most suitable for my travel.
Acceptance criteria
Notes

## Slide 5
Story ID: 3
Availability
Priority: M
Story Points: 2
As a CRC customer, I want to be able to browse which cars are currently available or unavailable so that I know which cars I can rent out.
Acceptance criteria
Notes

## Slide 6
Story ID: 4
Car Alerts
Priority: M
Story Points: 1
As a product user, I want to be able to get alerts if vehicles are due for servicing, or if registration is expired, so that I am timely efficient.
Acceptance criteria
Notes

## Slide 7
Story ID: 5
Cost Calculator
Priority: M
Story Points: 4
As a CRC customer, I want to be able to calculate which car is the cheapest to travel in based on fuel so that I can save money.
Acceptance criteria
Notes

## Slide 8
Story ID: 6
Implement Test Cases
Priority: M
Story Points: 2
As a developer, I will want to implement test cases throughout the program so that I will be able to write correct working code.
Acceptance criteria
•
Notes

## Slide 9
Story ID: 7
Program Architecture
Priority: C
Story Points: 2
As a developer, I want to generate and insert documentation throughout the code so that myself and future developers are able to understand the program’s architecture.
Acceptance criteria
Notes
…

## Slide 10
Story ID: 8
Interface Design
Priority: C
Story Points: 2
As a developer, I want to ensure that the interface is user friendly so that customers and employees are not confused when operating it.
Acceptance criteria
Notes
…

## Slide 11
Story ID: 9
Data Analytics
Priority: M
Story Points: 1
As a developer, I want to add a functional button that displays analysis results so that those interested in such results can acquire them effortlessly.
Acceptance criteria
Notes
…

## Slide 12
Story ID: 10
Login & Security
Priority: C
Story Points: 8
As a developer, I want to implement a login system so that the program can distinguish users in order to make sure the company’s data is being accessed by trusted and known parties.
Acceptance criteria
Notes
…

## Slide 13
Story ID: 11
Availability
Priority: C
Story Points: 8
As a developer, I want to develop an interface that allows customers to view all available cars so that the customer can see what car they can hire.
Acceptance criteria
Notes
…